ML Debug OpenEnv

Complete Implementation Specification

Scaler × Meta × HuggingFace OpenEnv Hackathon 2026

This document is the complete instruction file for building the ML Debug Environment — a real-world OpenEnv submission for the Scaler × Meta × HuggingFace hackathon. It is written to be fed directly to a coding agent (GitHub Copilot, Cursor, etc.) and covers every file, function, endpoint, grader, agent, deployment step, and test that must be built.

Deadline: 7 April 2026, 11:59 PM IST

Stack: Python 3.11 · FastAPI · PyTorch CPU · openenv-core · smolagents · HF Spaces · Docker

# 0. Project Overview

The ML Debug Environment is an OpenEnv-compatible RL environment where an AI agent receives a broken PyTorch training script and must diagnose and fix it. The environment executes the agent's proposed fix in a sandboxed subprocess, runs the corrected training loop, and scores the result against ground-truth convergence metrics using a layered partial-reward grader.

Why this wins: Every ML engineer has lived these bugs. Grading is fully deterministic. No external APIs needed. Pure Python + stdlib. The partial reward surface is smooth enough to train on, hard enough to be interesting. Meta judges will immediately recognise all three tasks from real production incidents.

## 0.1 Key Facts

| Property | Value |
| --- | --- |
| Framework | OpenEnv (meta-pytorch/OpenEnv) |
| Language | Python 3.11 |
| Server | FastAPI + Uvicorn on port 7860 |
| ML library | PyTorch 2.2.0+cpu (CPU-only, keeps image < 1 GB) |
| Deployment | HF Spaces (Docker SDK), free tier |
| Baseline agent | smolagents + Qwen/Qwen2.5-Coder-32B-Instruct via HF Inference API |
| Number of tasks | 3 (easy / medium / hard) |
| Reward range | 0.0 – 1.0 (continuous, partial progress) |
| Max steps/episode | 3 (agent gets 3 fix attempts per task) |
| Required env var | HF_TOKEN (set as HF Space secret) |

# 1. Complete Directory Structure

Run the following command first to generate the scaffold, then replace stub files with the implementations in this document:

openenv init ml_debug_env

cd ml_debug_env

# The scaffold creates the structure below.

# Move it under envs/ if contributing to the main repo.

Final directory layout after all files are implemented:

ml_debug_env/

├── openenv.yaml              ← manifest (validated by hackathon checker)

├── __init__.py               ← exports MLDebugAction, MLDebugObservation, MLDebugEnv

├── models.py                 ← Pydantic typed Action + Observation

├── client.py                 ← HTTPEnvClient subclass (auto-generated, do not change)

├── pyproject.toml            ← deps: openenv-core, fastapi, torch, smolagents

├── uv.lock                   ← lock file (generated by uv)

├── README.md                 ← required by hackathon: env description + API docs

├── baseline_agent.py         ← standalone inference script (run for /baseline endpoint)

└── server/

├── __init__.py

├── app.py                ← FastAPI app with all 6 required endpoints

├── environment.py        ← MLDebugEnvironment(Environment) class

├── sandbox.py            ← sandboxed subprocess executor

├── requirements.txt      ← server-side deps

├── Dockerfile            ← FROM python:3.11-slim, CPU torch

└── tasks/

├── __init__.py

├── task1_broken_loop.py   ← easy task definition

├── task2_nan_loss.py      ← medium task definition

├── task3_oom_leakage.py   ← hard task definition

└── graders.py            ← score_task(task_id, run_result) → float

# 2. openenv.yaml — The Manifest

This file is validated by the hackathon automated checker first. Any malformed field causes immediate disqualification. Copy this exactly:

name: ml-debug-env

version: "1.0.0"

description: >

An RL environment where agents debug broken PyTorch training scripts.

Tasks simulate real production ML incidents: broken training loops,

silent NaN loss from numerical instability, and GPU memory leaks

combined with train/val data leakage. All tasks have partial-progress

graders returning continuous scores in 0.0–1.0.

author: YOUR_HF_USERNAME

license: Apache-2.0

tasks:

- id: task1

name: Broken training loop

difficulty: easy

max_steps: 3

- id: task2

name: Silent NaN loss

difficulty: medium

max_steps: 3

- id: task3

name: OOM and data leakage

difficulty: hard

max_steps: 3

endpoints:

- /reset

- /step

- /state

- /tasks

- /grader

- /baseline

# 3. models.py — Typed Action and Observation

These Pydantic classes define the entire agent interface. The hackathon validator checks that action fields are present and typed correctly. Do not rename fields after the environment is deployed.

# models.py

from pydantic import Field

from openenv.core.env_server.types import Action, Observation

class MLDebugAction(Action):

"""Agent submits a corrected training script."""

fixed_code: str = Field(

...,

description="The corrected Python training script. Must be complete runnable code."

)

explanation: str = Field(

default="",

description="Optional: agent's explanation of bugs found (not scored, for logging)"

)

attempt_number: int = Field(

default=1, ge=1, le=3,

description="Which attempt this is. Max 3 per episode."

)

class MLDebugObservation(Observation):

"""What the agent sees on reset() and after each step()."""

task_id: str = Field(..., description="task1 | task2 | task3")

task_description: str = Field(..., description="Plain English task instructions")

buggy_code: str = Field(..., description="The broken training script")

error_log: str = Field(

default="",

description="stdout+stderr from the previous attempt. Empty on first step."

)

last_reward: float = Field(

default=0.0,

description="Reward from previous attempt. 0.0 on first step."

)

metrics: dict = Field(

default_factory=dict,

description="Structured: {final_loss, nan_count, val_acc, timed_out, exit_code}"

)

# 4. Task Definitions

Each task file defines: BUGGY_CODE (the broken script), TASK_DESCRIPTION (plain English for the agent), and GROUND_TRUTH_BUGS (for documentation only — not exposed to the agent).

## 4.1 task1_broken_loop.py — Easy

Bugs injected: (1) optimizer.step() called before loss.backward() — gradients are zero. (2) Learning rate 10.0 instead of 0.001 — explodes immediately. (3) Backward is called after step, so gradients are always stale.

# server/tasks/task1_broken_loop.py

TASK_DESCRIPTION = """

This 2-class linear classifier training loop has bugs preventing convergence.

Fix it so that after 50 steps the loss is below 0.75 and decreasing.

Model: nn.Linear(10, 2), dataset: random 2-class, 32 samples/batch.

Print losses as: LOSSES:[val1, val2, ...]

"""

BUGGY_CODE = """

import torch

import torch.nn as nn

torch.manual_seed(0)

model = nn.Linear(10, 2)

optimizer = torch.optim.Adam(model.parameters(), lr=10.0)  # BUG 1: lr too high

criterion = nn.CrossEntropyLoss()

losses = []

for step in range(50):

x = torch.randn(32, 10)

y = torch.randint(0, 2, (32,))

optimizer.zero_grad()

logits = model(x)

loss = criterion(logits, y)

optimizer.step()   # BUG 2: step before backward

loss.backward()    # BUG 3: backward after step

losses.append(loss.item())

print('LOSSES:' + str(losses))

"""

GROUND_TRUTH_BUGS = [

'optimizer.step() called before loss.backward()',

'learning rate 10.0 should be ~0.001',

]

## 4.2 task2_nan_loss.py — Medium

Bug injected: Manual log(pred) + log(1-pred) computation without numerical guard. After sigmoid rounding, pred can be exactly 0.0 or 1.0, making log(0) = -inf → NaN propagation. The fix is to use F.binary_cross_entropy(pred, y) or add epsilon clipping. The bug is silent — no crash, just NaN appearing around step 15.

# server/tasks/task2_nan_loss.py

TASK_DESCRIPTION = """

This binary regression trainer produces NaN loss around step 15.

Fix the numerical instability so loss stays finite for all 60 steps

and the final loss is below 0.5.

Print losses as: LOSSES:[val1, val2, ...]

"""

BUGGY_CODE = """

import torch

import torch.nn as nn

torch.manual_seed(42)

model = nn.Linear(16, 1)

optimizer = torch.optim.SGD(model.parameters(), lr=0.01)

losses = []

for step in range(60):

x = torch.randn(64, 16)

y = torch.rand(64, 1)

optimizer.zero_grad()

pred = torch.sigmoid(model(x))

# BUG: log(pred) can be -inf when pred rounds to 0.0

loss = -torch.mean(y * torch.log(pred) + (1 - y) * torch.log(1 - pred))

loss.backward()

optimizer.step()

losses.append(loss.item())

print('LOSSES:' + str(losses))

"""

GROUND_TRUTH_BUGS = [

'torch.log(pred) when pred can be 0.0 after sigmoid — use F.binary_cross_entropy or clamp',

]

## 4.3 task3_oom_leakage.py — Hard

Bugs injected: (1) Data augmentation (noise injection) applied to the FULL dataset before the train/val split — the validation set receives augmented data, inflating early val accuracy and leaking train-time distribution into validation. (2) total_loss accumulates the computation graph across all batches and epochs — PyTorch retains all intermediate tensors, causing memory to grow unboundedly until OOM crash. Both bugs must be fixed to score above 0.5.

# server/tasks/task3_oom_leakage.py

TASK_DESCRIPTION = """

This trainer has TWO independent bugs:

1. A memory leak causing OOM crash before epoch 5 on CPU.

2. Data leakage inflating validation accuracy.

Fix both. After 20 epochs: val_acc > 0.70, no OOM, no suspicious early accuracy spike.

Print as: VAL_ACCS:[v1,v2,...] and FINAL_LOSS:X.XX

"""

BUGGY_CODE = """

import torch, torch.nn as nn

from torch.utils.data import DataLoader, TensorDataset, random_split

torch.manual_seed(42)

X = torch.randn(1000, 20)

y = (X[:, 0] > 0).float()

# BUG 1: augmentation before split — val set gets augmented

X = X + torch.randn_like(X) * 0.1

train_ds, val_ds = random_split(TensorDataset(X, y), [800, 200])

model = nn.Sequential(nn.Linear(20, 64), nn.ReLU(), nn.Linear(64, 1))

optimizer = torch.optim.Adam(model.parameters(), lr=0.001)

criterion = nn.BCEWithLogitsLoss()

train_losses, val_accs = [], []

total_loss = torch.tensor(0.0)  # BUG 2: keeps computation graph alive

for epoch in range(20):

model.train()

for xb, yb in DataLoader(train_ds, batch_size=32):

optimizer.zero_grad()

out = model(xb).squeeze()

loss = criterion(out, yb)

loss.backward()

optimizer.step()

total_loss = total_loss + loss  # BUG 2: graph accumulates

model.eval()

with torch.no_grad():

idx = val_ds.indices

xv, yv = X[idx], y[idx]

preds = (torch.sigmoid(model(xv)) > 0.5).float()

acc = (preds == yv).float().mean().item()

val_accs.append(round(acc, 4))

print('VAL_ACCS:' + str(val_accs))

print('FINAL_LOSS:' + str(total_loss.item()))

"""

GROUND_TRUTH_BUGS = [

'Augmentation applied before split — move after split, apply to train only',

'total_loss += loss retains graph — use total_loss += loss.item()',

]

# 5. graders.py — The Scoring Engine

This is the most important file. The partial reward surface must be smooth and monotone — each improvement the agent makes should produce a higher score. Do not use binary pass/fail.

# server/tasks/graders.py

import math, re

from dataclasses import dataclass

@dataclass

class RunResult:

exit_code: int

stdout: str

stderr: str

elapsed_seconds: float

timed_out: bool

def parse_losses(stdout: str) -> list[float]:

match = re.search(r'LOSSES:\[([^\]]+)\]', stdout)

if not match: return []

try:

return [float(x.strip()) for x in match.group(1).split(',')]

except: return []

def parse_val_accs(stdout: str) -> list[float]:

match = re.search(r'VAL_ACCS:\[([^\]]+)\]', stdout)

if not match: return []

try:

return [float(x.strip()) for x in match.group(1).split(',')]

except: return []

def parse_scalar(stdout: str, key: str) -> float | None:

match = re.search(rf'{key}:([\d\.\-]+)', stdout)

return float(match.group(1)) if match else None

def grade_task1(result: RunResult) -> float:

if result.timed_out: return 0.05

if result.exit_code != 0: return 0.0

losses = parse_losses(result.stdout)

if not losses: return 0.1

if any(math.isnan(l) or math.isinf(l) for l in losses): return 0.15

final = losses[-1]

if final > 2.0: return 0.3

if final > 1.0: return 0.55

if final > 0.75: return 0.75

# Verify loss is genuinely decreasing, not a fluke

mid = losses[len(losses)//2]

if losses[-1] < mid < losses[0]: return 1.0

return 0.85

def grade_task2(result: RunResult) -> float:

if result.timed_out: return 0.05

if result.exit_code != 0: return 0.0

losses = parse_losses(result.stdout)

if not losses or len(losses) < 30: return 0.1

nan_count = sum(1 for l in losses if math.isnan(l) or math.isinf(l))

if nan_count == len(losses): return 0.0

if nan_count > 10: return 0.2

if nan_count > 0: return 0.45

# All finite

final = losses[-1]

if final > 1.0: return 0.6

if final > 0.5: return 0.75

# Stable convergence: low variance in last 20 steps

tail = losses[-20:]

variance = sum((x - sum(tail)/len(tail))**2 for x in tail) / len(tail)

return 1.0 if variance < 0.005 else 0.9

def grade_task3(result: RunResult) -> float:

if result.timed_out:

return 0.1  # Timed out likely means OOM

if result.exit_code != 0:

if 'out of memory' in result.stderr.lower():

return 0.1  # OOM identified, memory bug confirmed

return 0.0

val_accs = parse_val_accs(result.stdout)

final_loss_val = parse_scalar(result.stdout, 'FINAL_LOSS')

# Sub-score 1: memory bug fixed

# A fixed version accumulates loss.item() (scalar), not the tensor graph.

# total_loss for 20 epochs * ~25 batches * avg loss ~0.5 ≈ 250

# Un-fixed version crashes (OOM) or returns astronomically large number

memory_score = 0.0

if final_loss_val is not None and final_loss_val < 500:

memory_score = 0.5

# Sub-score 2: leakage fixed

# With leakage: val_acc[1] suspiciously > 0.80 by epoch 2

# Without leakage: gradual increase from ~0.50 toward ~0.75

leakage_score = 0.0

if val_accs and len(val_accs) >= 5:

early_acc = val_accs[1] if len(val_accs) > 1 else val_accs[0]

final_acc = val_accs[-1]

if early_acc < 0.80 and final_acc > 0.68:

leakage_score = 0.5

return memory_score + leakage_score

def score_task(task_id: str, result: RunResult) -> float:

"""Main entry point. Returns float in [0.0, 1.0]."""

graders = {'task1': grade_task1, 'task2': grade_task2, 'task3': grade_task3}

if task_id not in graders:

raise ValueError(f'Unknown task_id: {task_id}')

score = graders[task_id](result)

return round(max(0.0, min(1.0, score)), 4)

# 6. sandbox.py — Safe Code Execution

This is the security boundary. The hackathon checker will send arbitrary agent outputs. The sandbox must prevent: file system writes outside /tmp, network calls, import bombs, and infinite loops. Use subprocess with a strict timeout and environment whitelist.

Note: The banned-imports check is a basic static filter, not a complete security sandbox. For production use, add seccomp or gVisor. For this hackathon, the subprocess isolation + env whitelist is sufficient.

# server/sandbox.py

import subprocess, tempfile, os, time

from tasks.graders import RunResult

TIMEOUT_SECONDS = 30

MAX_OUTPUT_BYTES = 8192

BANNED_PATTERNS = [

'os.system', 'subprocess.', 'shutil.rmtree',

'open(', '__import__', 'eval(', 'exec(',

'socket.', 'urllib.', 'requests.',

]

SAFE_ENV = {

'PATH': '/usr/bin:/usr/local/bin',

'HOME': '/tmp',

'PYTHONPATH': '',

'PYTHONDONTWRITEBYTECODE': '1',

}

def execute_code(code: str) -> RunResult:

"""Execute agent-submitted code in an isolated subprocess."""

for pattern in BANNED_PATTERNS:

if pattern in code:

return RunResult(

exit_code=-1, stdout='',

stderr=f'Execution blocked: banned pattern "{pattern}" detected.',

elapsed_seconds=0.0, timed_out=False

)

with tempfile.NamedTemporaryFile(

mode='w', suffix='.py', delete=False, dir='/tmp'

) as f:

f.write(code)

tmp_path = f.name

start = time.time()

try:

proc = subprocess.run(

['python', tmp_path],

capture_output=True,

text=True,

timeout=TIMEOUT_SECONDS,

env=SAFE_ENV,

cwd='/tmp',

)

return RunResult(

exit_code=proc.returncode,

stdout=proc.stdout[:MAX_OUTPUT_BYTES],

stderr=proc.stderr[:2048],

elapsed_seconds=round(time.time() - start, 2),

timed_out=False

)

except subprocess.TimeoutExpired:

return RunResult(

exit_code=-1, stdout='',

stderr='Execution timed out after 30 seconds.',

elapsed_seconds=TIMEOUT_SECONDS, timed_out=True

)

finally:

try: os.unlink(tmp_path)

except: pass

# 7. environment.py — Core Environment Logic

This is the MLDebugEnvironment class that implements the OpenEnv Environment base class. It manages episode state, delegates to task definitions, and wires the sandbox to the graders.

# server/environment.py

import uuid

from openenv.core.env_server.interfaces import Environment

from openenv.core.env_server.types import State

from models import MLDebugAction, MLDebugObservation

from sandbox import execute_code

from tasks.graders import score_task

from tasks import task1_broken_loop, task2_nan_loss, task3_oom_leakage

TASKS = {

'task1': task1_broken_loop,

'task2': task2_nan_loss,

'task3': task3_oom_leakage,

}

class MLDebugEnvironment(Environment[MLDebugAction, MLDebugObservation, State]):

def __init__(self):

super().__init__()

self._episode_id: str = ''

self._task_id: str = ''

self._step_count: int = 0

self._best_reward: float = 0.0

self._last_obs: MLDebugObservation | None = None

async def reset(

self, task_id: str = 'task1', **kwargs

) -> MLDebugObservation:

self._episode_id = str(uuid.uuid4())[:8]

self._task_id = task_id

self._step_count = 0

self._best_reward = 0.0

task = TASKS[task_id]

obs = MLDebugObservation(

task_id=task_id,

task_description=task.TASK_DESCRIPTION.strip(),

buggy_code=task.BUGGY_CODE.strip(),

error_log='',

last_reward=0.0,

metrics={},

)

self._last_obs = obs

return obs

async def step(

self, action: MLDebugAction

) -> tuple[MLDebugObservation, float, bool, dict]:

self._step_count += 1

run_result = execute_code(action.fixed_code)

reward = score_task(self._task_id, run_result)

self._best_reward = max(self._best_reward, reward)

done = (self._step_count >= 3) or (reward >= 0.95)

metrics = {

'exit_code': run_result.exit_code,

'elapsed_seconds': run_result.elapsed_seconds,

'timed_out': run_result.timed_out,

'step': self._step_count,

'best_reward_so_far': self._best_reward,

}

obs = MLDebugObservation(

task_id=self._task_id,

task_description=TASKS[self._task_id].TASK_DESCRIPTION.strip(),

buggy_code=TASKS[self._task_id].BUGGY_CODE.strip(),

error_log=(run_result.stdout + '\n' + run_result.stderr)[:2000].strip(),

last_reward=reward,

metrics=metrics,

)

self._last_obs = obs

return obs, reward, done, metrics

async def state(self) -> State:

return State(

episode_id=self._episode_id,

step=self._step_count,

done=(self._step_count >= 3),

)

# 8. app.py — All 6 Required Endpoints

The hackathon automated checker pings all 6 endpoints. They must all return valid JSON. The /baseline endpoint must complete within 5 minutes. The /reset endpoint must return 200 when pinged with a GET request (liveness check).

# server/app.py

import os

from fastapi import FastAPI, HTTPException

from fastapi.responses import JSONResponse

from openenv.core.env_server.app import create_openenv_app

from environment import MLDebugEnvironment

from models import MLDebugAction

from tasks.graders import score_task, RunResult

from tasks import task1_broken_loop, task2_nan_loss, task3_oom_leakage

env = MLDebugEnvironment()

app = create_openenv_app(env)  # mounts /reset, /step, /state, WebSocket

@app.get('/health')

async def health(): return {'status': 'ok'}

@app.get('/tasks')

async def list_tasks():

"""Required by hackathon: returns task list + action schema."""

return {

'tasks': [

{'id': 'task1', 'name': 'Broken training loop', 'difficulty': 'easy'},

{'id': 'task2', 'name': 'Silent NaN loss', 'difficulty': 'medium'},

{'id': 'task3', 'name': 'OOM and data leakage', 'difficulty': 'hard'},

],

'action_schema': {

'fixed_code': 'string (required) — complete runnable Python script',

'explanation': 'string (optional) — description of bugs found',

'attempt_number': 'int 1-3 (optional) — which attempt this is',

}

}

@app.post('/grader')

async def run_grader(payload: dict):

"""Required: score a completed episode. Call after done=True."""

task_id = payload.get('task_id', 'task1')

result = RunResult(

exit_code=payload.get('exit_code', -1),

stdout=payload.get('stdout', ''),

stderr=payload.get('stderr', ''),

elapsed_seconds=payload.get('elapsed', 0.0),

timed_out=payload.get('timed_out', False),

)

score = score_task(task_id, result)

return {'task_id': task_id, 'score': score}

@app.get('/baseline')

async def run_baseline():

"""Required: runs baseline agent on all 3 tasks. Must complete < 5 min."""

from baseline_agent import run_single_task

results = {}

for task_id in ['task1', 'task2', 'task3']:

score = await run_single_task(task_id)

results[task_id] = round(score, 4)

avg = round(sum(results.values()) / 3, 4)

return {'baseline_scores': results, 'average': avg}

# 9. baseline_agent.py — The Inference Agent

This script is both the baseline runner (called by /baseline) and a standalone evaluation tool. It uses smolagents with the HF Inference API. Set HF_TOKEN as a Space secret — the script reads it automatically.

# baseline_agent.py

import os, asyncio

import httpx

from smolagents import InferenceClientModel, TransformersModel

SYSTEM_PROMPT = '''

You are an expert PyTorch debugging agent.

You receive a broken training script and must fix ALL bugs in it.

Rules:

- Return ONLY the complete corrected Python code, nothing else.

- No markdown, no backticks, no explanation text.

- The script must print losses in format: LOSSES:[v1, v2, ...]

- For task3, also print: VAL_ACCS:[v1,...] and FINAL_LOSS:X.XX

- Keep all torch.manual_seed() calls intact.

'''

def get_model():

hf_token = os.environ.get('HF_TOKEN')

if hf_token:

return InferenceClientModel(

model_id='Qwen/Qwen2.5-Coder-32B-Instruct',

token=hf_token,

)

# Fallback: tiny local model (low quality, use only for dev)

print('WARNING: HF_TOKEN not set. Using 1.5B fallback (low quality).')

return TransformersModel(

model_id='Qwen/Qwen2.5-Coder-1.5B-Instruct',

device_map='cpu',

)

async def run_single_task(task_id: str, env_url: str = 'http://localhost:7860') -> float:

model = get_model()

async with httpx.AsyncClient(timeout=120.0) as client:

reset_resp = await client.post(f'{env_url}/reset', json={'task_id': task_id})

obs = reset_resp.json()

best_reward = 0.0

for attempt in range(1, 4):

prompt = f'''

Task: {obs['task_description']}

Buggy code:

{obs['buggy_code']}

Previous execution output (if any):

{obs.get('error_log', 'None')}

Previous score: {obs.get('last_reward', 0.0)}

'''

fixed_code = model(prompt, system_prompt=SYSTEM_PROMPT)

# Strip any accidental markdown

if '```python' in fixed_code:

fixed_code = fixed_code.split('```python')[1].split('```')[0].strip()

elif '```' in fixed_code:

fixed_code = fixed_code.split('```')[1].split('```')[0].strip()

step_resp = await client.post(f'{env_url}/step', json={

'fixed_code': fixed_code,

'attempt_number': attempt,

})

result = step_resp.json()

reward = result.get('reward', 0.0)

best_reward = max(best_reward, reward)

obs = result.get('observation', obs)

if result.get('done') or reward >= 0.95:

break

return best_reward

if __name__ == '__main__':

import argparse

parser = argparse.ArgumentParser()

parser.add_argument('--env-url', default='http://localhost:7860')

args = parser.parse_args()

async def main():

scores = {}

for tid in ['task1', 'task2', 'task3']:

s = await run_single_task(tid, args.env_url)

scores[tid] = round(s, 4)

print(f'{tid}: {s:.4f}')

print(f'Average: {sum(scores.values())/3:.4f}')

asyncio.run(main())

# 10. Dockerfile — HF Spaces Deployment

Use CPU-only PyTorch to keep the image under 1 GB. HF Spaces free tier builds time out above ~2 GB. Port 7860 is the required default for HF Spaces Docker environments.

# server/Dockerfile

FROM python:3.11-slim

WORKDIR /app

# Install CPU-only PyTorch first (largest dep, cached separately)

RUN pip install --no-cache-dir \

torch==2.2.0+cpu torchvision==0.17.0+cpu \

--index-url https://download.pytorch.org/whl/cpu

# Install remaining server deps

COPY server/requirements.txt .

RUN pip install --no-cache-dir -r requirements.txt

# Copy all project files

COPY . .

# HF Spaces requires port 7860

EXPOSE 7860

# Disable Python output buffering for live logs

ENV PYTHONUNBUFFERED=1

CMD ["uvicorn", "server.app:app", "--host", "0.0.0.0", "--port", "7860", "--workers", "1"]

## 10.1 server/requirements.txt

openenv-core>=0.1.1

fastapi>=0.110.0

uvicorn>=0.27.0

httpx>=0.27.0

smolagents>=1.0.0

pydantic>=2.0.0

# torch is installed separately in Dockerfile for CPU wheel URL

# 11. Deployment Steps

Follow these steps in order. Do not deploy until local validation passes completely.

## Step 1 — Local dev setup

pip install openenv-core

openenv init ml_debug_env

cd ml_debug_env

pip install -e '.[dev]'

## Step 2 — Implement all files (Days 1–6)

Implement files in this order: models.py → tasks/*.py → graders.py → sandbox.py → environment.py → app.py → baseline_agent.py

## Step 3 — Local validation

# Run the server locally

uvicorn server.app:app --host 0.0.0.0 --port 7860

# In a second terminal, validate all endpoints

curl http://localhost:7860/health

curl -X POST http://localhost:7860/reset -H 'Content-Type: application/json' \

-d '{"task_id": "task1"}'

curl http://localhost:7860/tasks

# Run official pre-submission validator

openenv validate .

## Step 4 — Docker build and test

docker build -f server/Dockerfile -t ml-debug-env .

docker run -d -p 7860:7860 --env HF_TOKEN=$HF_TOKEN ml-debug-env

# Verify the containerized version works

curl http://localhost:7860/health

python baseline_agent.py --env-url http://localhost:7860

## Step 5 — Deploy to HF Spaces

# Login (one time)

huggingface-cli login

# Deploy using OpenEnv CLI

openenv push --repo-id YOUR_HF_USERNAME/ml-debug-env

# OR manually: create a Docker Space and push

git remote add space https://huggingface.co/spaces/YOUR_HF_USERNAME/ml-debug-env

git push space main

## Step 6 — Set HF_TOKEN secret

In the HF Space UI: go to Settings → Repository secrets → Add secret. Name: HF_TOKEN, Value: your HF read token. This allows the baseline agent to call Qwen2.5-Coder-32B via the free Inference API.

## Step 7 — Final validation on live Space

SPACE_URL=https://YOUR_HF_USERNAME-ml-debug-env.hf.space

# Liveness check

curl $SPACE_URL/health

# Full endpoint check

curl -X POST $SPACE_URL/reset -H 'Content-Type: application/json' \

-d '{"task_id": "task1"}'

curl $SPACE_URL/tasks

curl $SPACE_URL/baseline  # This must return in < 5 minutes

# Submit this URL to the hackathon form

# 12. Day-by-Day Build Plan

| Day | Focus | Done when |
| --- | --- | --- |
| Day 1 | Run openenv init. Implement models.py and openenv.yaml. Study echo_env source on GitHub. | openenv validate passes with no errors |
| Day 2 | Write sandbox.py. Write task1_broken_loop.py + grade_task1(). Test grader with 5 hand-crafted scripts. | grade_task1() returns correct score for broken, partial, and correct scripts |
| Day 3 | Write task2_nan_loss.py + grade_task2(). Verify NaN detection logic handles all edge cases. | Grader distinguishes 4 different fix qualities (0.0, 0.45, 0.75, 1.0) |
| Day 4 | Write task3_oom_leakage.py + grade_task3(). Both sub-scores (memory, leakage) must work independently. | Both sub-scores work independently. Partial fix scores 0.5. |
| Day 5 | Write environment.py and app.py. Wire all 6 endpoints. Run server locally end-to-end. | All 6 endpoints return valid JSON locally. Full episode completes. |
| Day 6 | Write baseline_agent.py. Dockerize. Push to HF Spaces. Set HF_TOKEN secret. | Space returns 200. /baseline returns valid scores. baseline_agent.py runs clean. |
| Day 7 | Edge cases: empty code, syntax error, import bombs, timeout. Write README. Run openenv validate on live Space. | Pre-submission validator 100% pass. README complete. |

# 13. Critical Edge Cases to Handle

These are the failure modes that will cause silent disqualification or a zero score on specific tasks. Test each one explicitly before submitting.

## 13.1 Agent returns markdown-wrapped code

Agents frequently wrap code in triple backticks. The baseline_agent.py strips this, but the environment should also handle it defensively:

def strip_markdown_code(code: str) -> str:

if '```python' in code:

return code.split('```python')[1].split('```')[0].strip()

if '```' in code:

return code.split('```')[1].split('```')[0].strip()

return code.strip()

# Call this in execute_code() before writing the temp file

## 13.2 Agent submits empty or whitespace-only code

if not action.fixed_code or not action.fixed_code.strip():

return obs, 0.0, True, {'error': 'empty code submitted'}

## 13.3 Agent submits a partial file (no print statement)

Task 3 requires both LOSSES: and VAL_ACCS: output. If only one is present, grade_task3() scores each sub-component independently — the partial credit design handles this naturally. No special case needed.

## 13.4 /baseline times out

The HF Inference API can occasionally be slow. Add a per-task timeout to baseline_agent.py:

async with httpx.AsyncClient(timeout=httpx.Timeout(90.0, connect=10.0)) as client:

# Per-task: if total time > 90s, skip to next task

# The /baseline endpoint overall timeout is 300s (5 min)

## 13.5 HF Spaces cold start

HF Spaces free tier sleeps after inactivity. The hackathon checker may hit a cold start. Add a warm-up ping in the Dockerfile startup:

# In Dockerfile CMD, use a startup script:

COPY server/start.sh .

RUN chmod +x start.sh

CMD ["./start.sh"]

# start.sh:

#!/bin/bash

uvicorn server.app:app --host 0.0.0.0 --port 7860 --workers 1 &

sleep 5 && curl -s http://localhost:7860/health

wait

# 14. README.md — Required Content

The hackathon explicitly requires a README with specific sections. Write it in this structure:

# ML Debug Environment

An OpenEnv-compatible RL environment where agents debug broken PyTorch training scripts.

## Environment Description

The agent receives a broken Python training script and must return a corrected version.

Three tasks simulate real ML production bugs with increasing complexity.

## Action Space

- fixed_code (str, required): Complete corrected Python script

- explanation (str, optional): Description of bugs found

- attempt_number (int, 1-3): Which fix attempt this is

## Observation Space

- task_id: Which task (task1/task2/task3)

- task_description: Plain English instructions

- buggy_code: The broken script

- error_log: stdout+stderr from previous attempt

- last_reward: Score from previous attempt (0.0 on first step)

- metrics: {exit_code, elapsed_seconds, timed_out, step, best_reward_so_far}

## Reward Function

Continuous score 0.0–1.0. Partial credit for every improvement.

See graders.py for per-task scoring logic.

## Tasks

| Task | Difficulty | Bug Type |

|------|-----------|----------|

| task1 | Easy | Wrong optimizer order + bad learning rate |

| task2 | Medium | Silent NaN from log(0) numerical instability |

| task3 | Hard | OOM memory leak + train/val data leakage |

## Setup

```bash

pip install openenv-core

docker pull registry.hf.space/YOUR_HF_USERNAME-ml-debug-env:latest

docker run -d -p 7860:7860 registry.hf.space/YOUR_HF_USERNAME-ml-debug-env:latest

```

## Endpoints

POST /reset, POST /step, GET /state, GET /tasks, POST /grader, GET /baseline

# 15. Pre-Submission Checklist

Run through every item below before pasting the HF Spaces URL into the submission form. A single failed item can cause disqualification.

|  | Check | Status |
| --- | --- | --- |
| 1 | HF Space URL returns HTTP 200 on GET /health | [ ] |
| 2 | POST /reset with {task_id: task1} returns valid MLDebugObservation JSON | [ ] |
| 3 | POST /reset with {task_id: task2} works | [ ] |
| 4 | POST /reset with {task_id: task3} works | [ ] |
| 5 | POST /step with a valid fixed_code returns reward float in [0,1] | [ ] |
| 6 | GET /state returns episode_id and step count | [ ] |
| 7 | GET /tasks returns task list + action schema | [ ] |
| 8 | POST /grader returns score for a given run result payload | [ ] |
| 9 | GET /baseline completes within 5 minutes and returns 3 scores | [ ] |
| 10 | openenv.yaml is valid: openenv validate passes with no errors | [ ] |
| 11 | Docker build succeeds from a clean clone (test on a fresh machine) | [ ] |
| 12 | HF_TOKEN secret is set in Space settings | [ ] |
| 13 | baseline_agent.py runs standalone: python baseline_agent.py --env-url $SPACE_URL | [ ] |
| 14 | grade_task1() returns 1.0 for the manually-corrected version of task1 | [ ] |
| 15 | grade_task2() returns 0.0 for the original buggy task2 code | [ ] |
| 16 | grade_task3() returns 0.5 for a fix that only fixes the memory bug | [ ] |
| 17 | Sandbox blocks code containing os.system — returns exit_code -1 | [ ] |
| 18 | Sandbox times out after 30 seconds for an infinite loop script | [ ] |
| 19 | README.md contains all 5 required sections | [ ] |
| 20 | Submission form filled: HF Space URL pasted before 7 April 11:59 PM IST | [ ] |

# 16. Reference Links

| Resource | URL |
| --- | --- |
| OpenEnv GitHub | https://github.com/meta-pytorch/OpenEnv |
| OpenEnv docs | http://meta-pytorch.org/OpenEnv/core/ |
| Echo env (reference impl) | https://huggingface.co/spaces/openenv/echo-env |
| TRL + OpenEnv integration | https://huggingface.co/docs/trl/main/en/openenv |
| openenv-course notebooks | https://github.com/huggingface/openenv-course |
| Hackathon platform | https://www.scaler.com/school-of-technology/meta-pytorch-hackathon |
| Qwen2.5-Coder-32B model | https://huggingface.co/Qwen/Qwen2.5-Coder-32B-Instruct |
| HF Spaces Docker docs | https://huggingface.co/docs/hub/spaces-sdks-docker |
| smolagents docs | https://huggingface.co/docs/smolagents |

Good luck — this environment will stand out. The combination of real bugs, smooth partial rewards, and Meta-relevant tasks is exactly what the judges are looking for.